## Slide 1: Scio Training

## Slide 2
Agile Software Requirements
Product Backlog
User Story
Requirements Discovery
User Story Details
INVEST
Responding to Change

## Slide 3
Product Backlog
Epic
Epic
User Story
User Story
User Story
High Priority
Low Priority
Detailed
Broad

## Slide 4
Initial Product Backlog
INITIAL SCOPE
We want a system that solves all of our current and future problems

## Slide 5
Requirements Discovery
Requirements Workshop

## Slide 6
Requirements Workshop
Analyze available information
Prepare agenda
Confirm stakeholders
Run the meetings
Document discoveries

## Slide 7
Requirements Workshop
Opening Questions
Describe your current process
What are the 3 most important problems you want to solve
Current situation
Constraints
Must have
Nice to have
Context

## Slide 8
Initial Product Backlog
INITIAL SCOPE
We want a system that solves 3 of our current problems

## Slide 9
User Story
As a [role] I can [action] so that [business value]

## Slide 10
Deliver Value

## Slide 11
HotelNow.com
Marketplace de habitaciones de hotel
Especializado en pequeños hoteles
Ofrece programa de lealtad
Cliente registrado
Usuario registrado que quiere ver/reservar habitaciones
Cliente anónimo
Usuario anónimo que quiere ver/reservar habitaciones
Hotelero
Gerente o persona encargada definir tarifas y disponibilidad de habitaciones

## Slide 12
User Story Details
Conditions of Satisfaction (Acceptance Criteria)

## Slide 13
User Story Details
Conditions of Satisfaction (Acceptance Criteria)

## Slide 14
User Story Details
Conditions of Satisfaction (Acceptance Criteria)

## Slide 15
User Story Details
Conditions of Satisfaction (Acceptance Criteria)

## Slide 16
an image is worth a thousand words

## Slide 17
INVEST in your backlog
I
ndependent
egotiable
aluable
stimable
mall
estable
N
V
E
S
T

## Slide 18
Responding to Change

## Slide 19
Backlog Calamities
Epic
Epic
User Story
User Story
User Story

## Slide 20
Epic
Epic
User Story
User Story
User Story
Scope
creep
Missing
Inaccurate

## Slide 21
Inaccurate Requirements
Many assumptions
Gold plating
Less than needed

## Slide 23
Missing Requirements
Agreements not documented
Deleted stories
Client forgot to mention

## Slide 24
Scope Creep
Lots of rework
User stories appear from nowhere
More than one person creating stories
Saying YES to any request
Frequent new user stories
Existing stories increase in size
Saying YES to every request